PROJECT AND TEAM INFORMATION

## Project Title

BEAN CLOUD

## Student/Team Information

| Team Name: Team # | Team Cloud JAVA-IV-T093 |
| --- | --- |
| Team member 1(Team Lead) (Uniyal, Aaditya: 240211539: 240211539@geu.ac.in): |  |
| Team member 2 (Shukla, Adaya: 24022806: 24022806@geu.ac.in) |  |
| Team member 3 (Bhandari, Jahnvi: 24022422: 24022422@geu.ac.in): |  |

PROJECT PROGRESS DESCRIPTION (35 pts)

## Project Abstract

MiniCloud is a locally-running, Java-based private cloud platform that replicates the core infrastructure primitives of major cloud providers such as AWS — all without relying on any external cloud services. It is designed to give developers hands-on experience with cloud infrastructure concepts in a self-contained environment. The platform exposes five essential services through a unified console: Identity and Access Management (IAM) for JWT-secured user authentication, Compute (EC2-equivalent) for launching Docker-hosted Tomcat web servers, Object Storage (S3-equivalent) for managing file buckets via Java NIO, a Managed Database service (RDS-equivalent) for provisioning MySQL containers with persistent volumes, and a Load Balancer that distributes traffic across compute nodes using a Round-Robin algorithm.

## Updated Project Approach and Architecture

MiniCloud follows a layered, service-oriented architecture comprising four distinct tiers: - Request Layer: A JavaFX desktop dashboard communicates with the backend via Java's built-in HttpClient, sending JSON payloads with Bearer JWT tokens to all secured REST endpoints. - Service Layer: Decoupled Spring Boot services (AuthService, DockerService, BucketService, DatabaseService) encapsulate all business logic independently, enabling parallel development across team members. - Infrastructure Layer: The docker-java 3.3.4 library interfaces directly with the local Docker daemon to create, start, stop, and inspect containers for both Compute (Tomcat) and Database (MySQL) workloads. - Reliability Layer: A scheduled HealthCheckService runs every 10 seconds, querying Docker container states and triggering automatic restarts on detected failures, with events logged to the AuditLog table.

## Tasks Completed

| Task Completed | Team Member |
| --- | --- |
| - IAM — Identity & Access Management - EC2 — Compute Service - S3 — Object Storage - Database — Managed DB Service - JavaFX Frontend | Aaditya Jahnvi Jahnvi and Adaya Aaditya Adaya |

## Challenges/Roadblocks

- Spring Security 6 API Changes - JavaFX Thread Safety - Connecting to Docker - Dynamic Port Conflict Management

## Tasks Pending (7 pts)

| Task Pending | Team Member (to complete the task) |
| --- | --- |
| - Load Balancer (In Progress) - Health Check Engine - Deploy and Live Metrics | Aaditya Adaya Jahnvi |

## Project Outcome/Deliverables

The primary deliverable is a fully functional MiniCloud platform with the following components: - Spring Boot 3 REST API backend providing IAM, Compute, Storage, Database, Load Balancer, and Orchestration services. - JavaFX desktop dashboard as the cloud management console: Login, Compute Launcher, Storage Browser, Database Provisioner, and Operations Monitor panels. - One-Click Deploy Website Wizard provisioning a full web stack (Tomcat + MySQL + Load Balancer) through a single orchestration API call. - Auto-Healing Health Check engine for simulated 99.9% container uptime. - Real-time CPU/RAM metric visualization on the dashboard. - JUnit 5 test suite and Postman collection covering all major endpoints

# Progress Overview

- Project is 65-70% complete overall. - All 4 core services are fully completed: IAM, EC2 Compute, S3 Storage, and Managed Database. - JavaFX Login and Compute panels are complete and connected to the backend. - JavaFX Storage and Database panels are still under development. - Health Check, Orchestration, Live Metrics, Testing, Packaging are not yet started - Load Balancer is under progress.

# Codebase Information (2 pts)
(Repository link, branch, and information about important commits.)

- Repository link: https://github.com/AadityaUniyal/MINI-CLOUD - Branch: main - Commits:

## Testing and Validation Status

| Test Type | Status (Pass/Fail) | Notes |
| --- | --- | --- |
| - User Registration API - User Login - Launch Compute Instance - File upload to bucket - End-to-End Integration Flow | Pass Pass Pass Pass Pass | New user created successfully Valid credentials return a signed JWT token Tomcat container spins up on a dynamic port File saved under correct path Full flow — Register → Login → Launch → Upload → Provision DB — executed successfully |

# Deliverables Progress

| # DELIVERABLES | # STATUS | # REMARKS |
| --- | --- | --- |
| # IAM | # Completed | # Register, login, JWT filter fully operational |
| # EC2 | # Completed | Launch, list, stop instances working |
| # S3 | # Completed | # Bucket create, file upload & list working |
| # Database | # Completed | # Provision, list, JDBC string generation working |
| # JavaFX — Login + Compute Dashboard | # Completed | # Login & launch panels connected to backend |
| # Load Balancer — Round-Robin Routing | # In progress | # Service logic in progress; API not yet exposed |
| # Health Check / Auto-Healing Engine | # Pending |  |
| # Orchestration — One-Click Deploy | # Pending |  |